| Id | Description | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| E2 | Change the background color for Upcoming Games to make the hyperlink text easier to read | L6 | 12/28/12 - Worked on this some. Need to re-create the richbox-4.png file with a gradient defined before I can implement. Running on development site | Need a custom .png file added to ~/templates/jsn_epic_free/images/module-styles Need to update ~/templates/jsn_epic_free/css/templates.css |
| E9 | Allow exports of stats into format used by MaxPrepSports | L7 | 01/01/13 - Managed to find simply import format. Created maxpreps_export script to generate .txt files for all varsity games in ~/public_html/stats/varsity directory Not started. | Waiting for feedback from Mark Segrist on whether or not .txt files created can be imported into maxpreps.com. |
| E10 | Update Add New Team panel to make League selection required and/or change the default league to ‘Standard’. | N/A | Tried to locate Team Add Panel code. | Workaround is to simply select this manually when a new game is scheduled. |

COMPLETED

| Id | Description |  | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| E3 | Create a separate ‘Games’ only menu item that allows listing the schedule (games, not practices) for each team. |  | H2 | 12/06/12: COMPLETE | Will need a way to filter an existing query. Schedule layout panel is located in components/com_fullcourt/views/schedule/tmpl/default.xml Will need this capability to create the season summary for the ‘History’ tab. |
| E5 | Add player/game averages statistics Add another table nearly identical to the existing table but with the numbers divided by the number of games each player played in. |  | H1 | Some research completed. COMPLETE | 11/19/12 - MarkS determined what we have under individual stats is sufficient. |
| E4 | Add team/game averages statistics Add the percentages under the existing table alongside the shooting percentages |  | M4 | 12/25/12 - Managed to fix SQL query for count of games scored. Appears to be working now. 12/12/12 - Still unable to get scored game count into stats page. Partially complete. Need to find a way to determine number of games played and divide totals by that number. | Updated ~/components/com_fullcourt/ views/stats/ view.raw.php view.html.php tmpl/default_teamstats.php models/ stats.php |
| E8 | Setup email distribution lists by team |  | M5 | 12/25/12 - Created list_emails script and setup lists for varsity, jvred, jvwhite and jrhigh. |  |
| E7 | Only allow game stats to be viewed on the Game Schedule pages by logged in accounts. | L8 |  | 12/26/12 - Discussed with Mark Maichel. Can drop this. Not started. | 12/04/12 Per Andrew V, we have some folks (non-parents) that enjoy viewing these stats. Need to discuss if we want to leave as is. |
| E1 | Add functionality to allow specifying the end time for scheduling practices | M3 |  | 12/26/12 - According to Mark Maichel, the end time doesn’t need to be displayed in the Upcoming Events display. Closing. 12/08/12 - Managed to get database updates and Event Calendar entries working. 11/??/12 - Panel and database has been updated with additional field. | Had to update administrator/components/com_fullcourt/tables/schedule.php with new field (gameendtime). This also corrected the line 32 error after saving a game. |
| E6 | Store the Game Notes entered for reference later and/or display on the Upcoming Games display. | L9 |  | 12/28/12 - Notes showing in event calendar and Upcoming Events. Closing. 12/10/12 - Notes are saving in Full Court games. Need to get the value to be sent in iCal exports to JEvents calendar. | Added field ‘extrainfo’ to fullcourt_schedule table. Need to pass Note from FullCourt to Event Calendar. |